## Slide 1
Business case template
Opportunity Name:
Opportunity Sponsor:
Opportunity Exec Sponsor:
Author(s):
Date:
Version:

## Slide 2
Business case template - principles
.
.
The business case will first be presented to the Digital & Change Portfolio Committee, and subsequently the Strategic Investment Board for approval at the end of the feasibility stage
Ideally, the Business Case at this point will be seeking approval for the end to end project delivery
The Business Case is a living document throughout the feasibility and foundations stages
The document should be baselined at feasibility, and then baselined again at foundations, before moving into delivery
Only if changes are required that are outside the governance tolerances, will the business case have to seek re-approval from the SIB at foundations stage
The business case must be approved by the project board at foundations stage, prior to moving into delivery
The Business sponsor is accountable for the creation and ongoing updates to the business case
At feasibility stage; the business case will be supported by the Business Partner
At foundations stage; the business case will be supported by the Project Manager
The SLT and executive sponsors must approve the Business Case prior to submission
Business Cases must be reviewed by PMO prior to submission to DPC or SIB
This is a template, and slides can be included / amended based on project need and stage of project
Please note that instructions are in red, please type responses in charcoal

## Slide 3
Executive Summary
3. Summarise the implications if the project does not proceed (e.g., the cost of doing nothing)
.
1. Provide a summary of the concept. Explain the objectives and the relationship to the strategic roadmap:
Objective | As is | To Be | Benefit | When will it be realised (Quarter and year)
2. Outline the potential benefits of the change, and how and when will these be realised:

## Slide 4
Proposal for consideration and recommendations
A problem / opportunity statement should explain to the Executive at the Strategic Investment Board what the problem or opportunity is and why the charity needs to initiate the change to address it.
The proposal should include:
Any relevant background information
A high level description of the proposed solution
Other solutions considered, listed as options
The rationale for the solution that is being recommended
You should also add:
Proposed scope / objectives
Strategic alignment

## Slide 5
Planning
.
Include a high-level plan of what the end-to-end project may look like, based on the Change management framework phases and how long is estimated for each phase.
Include a detailed plan of deliverable for the immediate next phase (either foundations or delivery)

## Slide 6
Costs and benefits
.
The CBA should come from the finance team and be included
Intangible costs and benefits should also be articulated, including any impacts for not progressing with the proposal
Internal / External costs should be clearly highlighted
Where external resource costs are required to aid the delivery of the project, these should be clearly listed, along with whether the costs are inside, or outside of budget . Either way, it should be noted what budget the costs will be claimed from.
Further narrative should be added to explain the costs or benefits where appropriate

## Slide 7
Resource profile
.
Mention what resources you need (in FTE terms) to execute the project, and for how long. You can get a full list of resources from Finance via their resource card
You will need to speak with the resource leads to establish whether the resource is available. Please confirm if the resource is available to start
Where the resource isn’t available, include supporting narrative on actions required
Where possible, highlight where resource is expected to be externally provided
Resource Profile | Duration | Available (Y/N)

## Slide 8
.
Include any impacts the project may have on the various areas outlined below.
Impact | Y/N? | Description
Client Impact |  | 
Creditor Impact |  | 
Colleague Impact |  | 
System Impact |  | 
Process Impact |  | 
Training Impact |  | 
Regulatory Impact |  | 
Reputational Impact |  | 
Funding Impact |  | 
Data Protection Impact |  | 
Change impact
Notes: Client Impact – Caroline Darnbrook
Creditor Impact – Vanessa Northem
Colleague Impact – Daniel Williams
System Impact – David Green
Process Impact – Daniel Williams
Training Impact – Daniel Williams / Neal Edwards
Regulatory Impact – Nicola Huckerby
Reputational Impact – TBC
Funding Impact – Ian Warner
Data Protection Impact – Matt North

## Slide 9
.
Risks
Include any potential risks to the project here
Use more than one slide where detail required
Insert a link to RAID below if appropriate / required
Assumptions
Explain what assumptions have been made in preparing this document
Dependencies
Include any dependencies this concept has on other projects Include any dependencies other projects have on this concept
Constraints
Capture any constraints that need to be accounted for in this project
Risks, dependencies, assumptions and constraints

## Slide 10
Appendices
.

## Slide 11
Stakeholder consultation
.
The following areas within StepChange have reviewed this Business Case and undertaken a high-level impact assessment. Please note every area must have confirmed via discussions, before PMO can submit the paper to SIBard.
Name | Role | Department | Confirmation (Y/N) | Comments / Considerations
 | Financial Controller | Regulatory Finance |  | 
 | Head of Estates and Facilities | Facilities |  | 
 | Head of Digital and Marketing | Digital and Marketing |  | 
 | Head of Charity Development | Charity Development |  | 
 | Finance Business Partner | Finance |  | 
 | Head of Reward | People and Culture |  | 
 | Head of Communications | Communications |  | 
 | Head of Regulatory Compliance | Risk and Compliance |  | 
 | Vulnerability Product Manager | Client Journey |  | 
 | Head of Policy | External Affairs |  | 
 | Head of StepChange Subsidiaries | External Affairs and Operating Subsidiaries |  | 
 | Head of Operational Change / Operations | Operations Support |  | 
 | Head of Client Operations | Client Operations |  | 
 | Head of Strategy and Quality | Operational Strategy and Quality |  | 
 | Data Protection Officer | Risk and Compliance |  | 
 | Head of Strategy and Change | Digital and Change Services |  | 
 | Portfolio Manager | Digital and Change Services |  | 
 | Head of Business Systems and IT Operations | Digital and Change Services |  | 
 | Lead Solutions Architect | Digital and Change Services |  | 
 | Infrastructure Delivery Manager | Digital and Change Services |  | 
 | Business Partner | Digital and Change Services |  | 
 | Business Partner | Digital and Change Services |  | 
 | Business Partner | Digital and Change Services |  | 

## Slide 12
.
Approvals |  | 
Role | Name | Approval
Outcome: |  | 
Date: |  | 
Version | Modifications | Author | Date
Sign-off